# NAFIS – Detailed Technical Specification Sheet (Vendor/Developer Pack)

Document Type: Detailed Technical Specification Sheet
Project: NAFIS (National Agri-Food Intelligence System)
Audience: Software Development Vendor / System Integrator / Technical Architects
Version: 1.0
Date: 2026-01-21

## 0. Purpose of this document

This document provides the end-to-end technical requirements and a step-by-step implementation plan for building the NAFIS platform. It is intended to be sufficient for a qualified development vendor to estimate, architect, build, test, deploy, and operate NAFIS (Phase 1 MVP and the roadmap for Phases 2–3).

## 1. Introduction to NAFIS

NAFIS is a national control-tower platform for food imports. It registers import orders early (quotation / purchase intent), tracks them through approval, payment status, shipment, arrival, and clearance, and provides government authorities with predictive visibility, policy controls, and risk alerts. NAFIS is not a marketplace and does not intermediate trade; it integrates with existing government systems (e.g., customs single window and conformity platforms) and with banks/fintechs for payment status (Phase 1) and orchestration (Phase 3).

### 1.1 Goals & outcomes

Early visibility of national food import pipeline (7/30/60/90 days) by product category, origin, and port.

One unique NAFIS Reference ID per transaction, linking: RFQ → Quote → Order → Approvals → Payment Status → Shipment → Arrival/Clearance.

Reduced errors and delays through document and data validation before shipping.

Role-based & agency-scoped access with full audit trail for national governance.

Phased approach to payments: track first, optional escrow/guarantees next, selective orchestration for sensitive commodities later.

### 1.2 Non-goals (explicit exclusions)

NAFIS does not act as a trader or marketplace and must not set prices or take title of goods.

NAFIS does not hold customer funds or perform settlement; it integrates with licensed banks/fintechs.

NAFIS does not replace existing government platforms; it integrates and provides upstream intelligence.

## 2. Scope and Phasing

### 2.1 Phase 1 (MVP) – Mandatory registration & tracking

Identity, company registry, onboarding/verification workflows.

Importer & supplier portals: RFQ/Quote, Order creation, status tracking.

Document management + rule-based validation engine.

Regulatory pre-approval request workflow (configurable by commodity/agency).

Payment tracking only: invoice, LC/TT references, SWIFT references, payment milestone statuses.

Shipment tracking milestones and attachments (BL/AWB).

Exceptions/case management with SLAs and assignments.

National dashboards, operational dashboards, alerts and reports.

Admin console to manage rules, thresholds, fees, roles, catalogs.

Audit logging and security controls (RBAC + MFA for privileged users).

### 2.2 Phase 2 – Trust services & optional financial services

Credibility/performance indicators (structured metrics, not public ratings).

Optional escrow/guarantees via partner bank/fintech integrations.

Advanced analytics: price trends, concentration risk, volatility signals.

Improved integration to customs/conformity via APIs/webhooks where available.

### 2.3 Phase 3 – Selective mandatory payment orchestration

Mandatory payment orchestration only for sensitive commodities (policy-defined list).

Workflow gating: shipment cannot proceed until orchestration status = complete.

Enhanced risk scoring and automated policy interventions (quota/origin controls).

## 3. Stakeholders and user roles

NAFIS must support the following roles with strict data segregation:

Importer User (Saudi company): can create RFQs, accept quotes, create orders, upload payment references, upload/consume documents, track shipments.

Supplier/Exporter User (foreign company): can respond to RFQs, upload required documents, update shipment milestones (or via forwarder).

Freight Forwarder / Carrier User (optional Phase 1): can update milestones and upload BL/AWB.

Government Regulator User: read aggregated dashboards and (as per agency scope) handle approvals and exceptions.

Platform Admin (Operator): manage users/companies, rules, catalogs, fees, system operations.

Auditor: read-only access to logs, reports, and audit trails.

### 3.1 Access control requirements

RBAC for base permissions (create/read/update/approve/etc.).

ABAC for scoping by agency, product category/HS, port/region, confidentiality tier.

All privileged users (regulators/admins) must use MFA.

Importers and suppliers must never see other parties’ commercial data unless explicitly permitted by policy (e.g., anonymized aggregated market signals).

## 4. High-level architecture (recommended)

Frontend web portals (Arabic/English): Importer, Supplier, Regulator, Admin.

Backend services (modular monolith or microservices): Identity, Registry, RFQ/Quotes, Orders, Documents, Payments, Shipments, Approvals, Cases, Analytics, Billing, Integrations.

Relational DB (PostgreSQL) for OLTP; separate analytics store/replica for dashboards (optional Phase 1).

Object storage for documents (S3-compatible).

Event bus/queue (Kafka/RabbitMQ) for status changes, integration events, alert processing.

API Gateway + OpenAPI 3.1.x contract; standardized error model and pagination.

Observability: centralized logs, metrics, tracing; alerting.

### 4.1 Deployment (cloud/on-prem options)

Must support KSA hosting requirements (cloud region or government-compliant environment).

Containerized deployment (Kubernetes recommended).

Separate environments: Dev, Test, UAT, Prod.

DR strategy: backups + restore drills; RPO/RTO defined in NFR section.

## 5. Core domain model (entities)

Company, User, CompanyUser (membership), Role, Permission.

ProductCategory, HSCode (optional Phase 1 but recommended), OriginCountry, Ports.

RFQ, RFQLine, Quote, QuoteLine.

Order, OrderLine, OrderStatusHistory.

ApprovalRequest, ApprovalDecision (or embedded), AgencyScope.

DocumentType, Document, ValidationResult.

PaymentRecord, PaymentStatusHistory.

Shipment, ShipmentMilestone.

ExceptionCase (case management), SLA timers, Comments.

CredibilityMetric (Phase 2), Alert, Notification.

FeeInvoice, FeeLineItem (billing).

IntegrationEvent, AuditLog.

## 6. Workflows & state machines

### 6.1 RFQ & quotation workflow

Statuses (minimum):

Draft RFQ

Published

Quotes Received

Shortlisted (optional)

Quote Accepted

Closed / Cancelled

Rules:

Only importer can publish/cancel RFQ.

Suppliers can submit quotes only while RFQ is Published.

Importer can accept one or multiple quotes (configurable).

All actions must be logged and time-stamped.

### 6.2 Order lifecycle workflow (Phase 1 baseline)

Statuses (reference set; vendor may propose refinements but must preserve gating):

Order Draft

Compliance Pre-Check (auto)

Regulatory Pre-Approval Requested

Approved / Approved with Conditions / Rejected

Payment Method Declared (LC/TT/Other)

Payment Status Updated (Pending/Partial/Paid)

Preparation/Production

Shipping Booked

Shipped (BL/AWB uploaded)

In Transit

Arrived

Clearance In Progress

Cleared / Hold / Rejected

Closed

Gating conditions (must):

Cannot move to 'Shipping Booked' unless mandatory documents are uploaded and validated (per rules matrix).

Cannot move to 'Shipped' unless BL/AWB exists and core commercial docs exist (invoice, packing list).

For any 'Hold' status, a case must be opened and assigned.

All transitions must write to OrderStatusHistory with actor, timestamp, reason.

### 6.3 Exception & case management workflow

Auto-create ExceptionCase when validation fails or an approval returns 'Rejected'/'Conditions'.

Case fields: severity, reason_code, owner_party, assigned_to, SLA due date, status, comments.

Case statuses: Open → In Review → Awaiting Party → Resolved → Closed (with audit).

Escalation rules: if SLA missed, notify supervisor/regulator queue.

## 7. Rules engine & validation

NAFIS requires a configurable rules engine for document/data validation and policy controls.

### 7.1 Rules matrix (examples)

Mandatory document types per ProductCategory and OriginCountry (e.g., COO, phyto/health cert).

Field consistency rules (quantity, weights, dates, origin, HS code).

Sensitive commodity flags that enforce additional gates (Phase 3).

Origin diversification policies (soft alerts Phase 1; controls Phase 3).

### 7.2 Admin-managed configuration

Rules must be manageable from Admin Console (no code deploy for typical changes).

Versioning: every ruleset change must be versioned with effective date and author.

Audit: record which ruleset version validated each document/order.

## 8. Document Management System (DMS)

Secure upload, storage, and retrieval of documents.

Document versioning and immutability (older versions preserved).

Metadata model: doc_type, issuer, issue_date, expiry_date, language, related order/shipment, uploader, upload timestamp.

Virus scanning and file type restrictions.

Optional OCR in later phases; Phase 1 supports manual metadata entry.

Hash documents at upload time for integrity verification.

## 9. Payments module (phased)

### 9.1 Phase 1 – Payment tracking only

Payment methods: LC, TT, DP/DA (optional), Other.

Fields: bank_name, LC number, SWIFT ref, invoice ref, amount, currency, payment status.

Status history: Pending → Partial → Paid; allow evidence attachment (SWIFT copy, bank advice).

Do not store sensitive bank account numbers unless mandated and secured; prefer references only.

### 9.2 Phase 2 – Optional escrow/guarantees

Escrow request workflow: importer requests, partner bank/fintech approves, status updates back to NAFIS.

Guarantee issuance tracking and associated fees.

API integration with partner entities (webhooks for status changes).

### 9.3 Phase 3 – Selective orchestration

Sensitive commodity list defined in Admin Console.

If order contains sensitive line, set 'orchestration_required=true'.

Gating rule: cannot proceed beyond defined gate unless orchestration status = complete.

Orchestration API must support idempotency and retries.

## 10. Shipment & logistics tracking

Shipment creation linked to Order (one order may have multiple shipments).

Milestones: Booked, Stuffed, Departed, Transshipment, Arrived, Delivered-to-Port, Cleared (as applicable).

Capture: container numbers, vessel/flight reference, BL/AWB numbers, ETD/ETA, ports.

Attachments: BL/AWB, insurance (optional).

Milestone updates by supplier/forwarder/importer depending on permissions.

## 11. Dashboards, analytics & alerts

### 11.1 Government “Control Tower” dashboard

Pipeline volume by category and time window (7/30/60/90 days).

Origin concentration: top origins, dependency ratios, thresholds.

Status distribution: quotations vs approved vs shipped vs arrived.

Risk alerts: shortage risk, concentration risk, abnormal pricing (Phase 2+).

Drill-down: category → origin → port → order list (permissioned).

### 11.2 Operational dashboards

Approval queue by agency and product category.

Exceptions queue with SLA timers and severity.

Shipment arrivals list by port with pre-screen status.

### 11.3 Alerts & notifications

Alert severity (Info/Warning/Critical) and lifecycle (Open/Acknowledged/Closed).

Notification channels: in-app + email; SMS optional.

Rule-based alert triggers configurable via Admin Console.

## 12. Credibility/performance indicators (Phase 2)

Do not implement as public star ratings. Use structured performance history metrics.

Supplier metrics examples: doc accuracy %, on-time shipment %, dispute rate, rejection rate.

Importer metrics examples: payment timeliness %, exception rate, dispute frequency.

Dispute mechanism: ability to lodge a dispute and attach evidence; metrics adjust after resolution.

Visibility: government full; market participants see limited tiers (e.g., Gold/Silver/Bronze) without defamatory detail.

## 13. Billing & fees (platform revenue model)

Fee catalog configurable by admin: annual access fee (tiered), per-order validation fee, optional escrow/guarantee fees, orchestration fees (Phase 3).

Fee invoicing: monthly consolidated invoices per company; line items link to orders/services.

Fee payment: Phase 1 supports invoice + manual reconciliation; later integrate with SADAD/banks.

Audit: all fee calculations must be reproducible with ruleset versions.

## 14. Integrations

### 14.1 Integration principles

API-first; document all APIs in OpenAPI 3.1.x.

Event-driven integration where possible (webhooks).

Fallback to standardized data-pack exports (JSON/CSV) where APIs are unavailable.

Idempotency keys for write operations to external systems.

Integration events must be stored with retry logic and dead-letter queue.

### 14.2 Integration targets (conceptual)

Customs single window (e.g., FASAH): export validated order/shipment/document pack and reference ID.

Conformity platform (e.g., SABER): check whether product requires conformity and link status to order.

Food safety regulator systems: share document pack and pre-screen outcomes where possible.

Banks/fintechs: payment status confirmation and orchestration (phased).

## 15. API standards (mandatory)

Specification: OpenAPI 3.1.x (target 3.1.1).

Standard response envelope and error model (error_code, message, details, trace_id).

Pagination: cursor-based for large lists; include total counts where feasible.

Security: OAuth2/OIDC; service-to-service auth via mTLS or signed JWT.

Idempotency: required for create operations (orders, payments, shipments).

## 16. Security, privacy & audit

MFA for all regulators/admins; optional for importers/suppliers.

Encryption at rest and in transit; TLS 1.2+.

Full audit log for: login, create/update/delete, approvals, rule changes, fee calculations.

Least privilege: default deny; scope by agency/product/port.

Data classification: commercial confidential vs national security restricted; segregate access.

Retention: configurable (recommend 7–10 years for trade records).

## 17. Non-functional requirements (NFRs)

Availability: ≥99.9% (Phase 1) with roadmap to 99.95%+.

Performance: key dashboard pages < 3 seconds typical; status updates < 1 second typical.

Scalability: design for millions of orders/year; horizontal scaling for API and workers.

Reliability: message queues for async tasks; retries with backoff; dead-letter queues.

Disaster recovery: RPO ≤ 24h, RTO ≤ 24h for Phase 1 (target tighter later).

Localization: Arabic + English; RTL support; Hijri date optional.

## 18. UI/UX screens (minimum deliverables)

### 18.1 Importer portal

Dashboard: My pipeline (by status/time window).

RFQ creation + supplier invitation/search.

Quotes comparison and acceptance.

Order details page with timeline and required-doc checklist.

Payment tracking screen (LC/TT refs, status timeline, evidence upload).

Shipment tracking screen (milestones, ETD/ETA, BL/AWB).

Exceptions inbox and resolution actions.

Reports export (PDF/Excel).

### 18.2 Supplier portal

RFQ list (permissioned) and quote submission form.

Orders list and document upload/checklist.

Shipment milestones update form.

Performance history (own metrics) and dispute module.

### 18.3 Regulator portal

National control tower dashboard (aggregated).

Approval queue and decision UI.

Exceptions queue with SLA and assignment.

Drill-down views and audit visibility per permitted scope.

### 18.4 Admin portal

User/company verification and suspension.

Rules matrix management + versioning.

Fee catalog and invoicing settings.

Thresholds/alerts configuration.

System health dashboard and integration event monitor.

Audit log explorer.

## 19. Testing & acceptance criteria

### 19.1 Testing requirements

Unit tests for business logic (rules engine, workflow gates).

Integration tests for document upload/validation and payment tracking.

End-to-end tests for RFQ→Quote→Order→Shipment→Clearance flows.

Security testing: SAST/DAST, dependency scanning, penetration testing readiness.

Load testing for dashboard queries and order status updates.

### 19.2 Definition of Done (Phase 1)

Importer can create RFQ, receive quotes, accept a quote, and create an order with a NAFIS Reference ID.

Supplier can upload mandatory documents; system validates documents against configured rules matrix.

Order cannot progress to shipping stages if mandatory docs missing/invalid.

Payment tracking statuses recorded with evidence attachments.

Shipment milestones recorded and visible to relevant parties.

Regulators can view aggregated dashboards and handle approvals/exceptions within scope.

All actions are captured in AuditLog; role-based access prevents data leakage.

Admin can configure rules, thresholds, and fees without code changes.

## 20. Step-by-step implementation plan (what the developer should do)

The vendor must follow this sequence (or propose an equivalent plan with clear justification):

Step 1 – Discovery & confirmation: finalize Phase 1 scope, user roles, commodity categories, rules matrix template, and workflow statuses.

Step 2 – Architecture & foundations: select stack, design system architecture, set up CI/CD, environments, observability, and security baseline.

Step 3 – Identity & access: implement OAuth2/OIDC integration, RBAC/ABAC, MFA for privileged users, audit logging framework.

Step 4 – Company registry & onboarding: build company/user onboarding, verification workflow, admin approval, suspension, and KYC-lite document uploads.

Step 5 – Catalogs: implement ProductCategory, HS mapping (optional), ports, origins, and configurable required-document matrix.

Step 6 – RFQ/Quote module: implement RFQ creation, publishing, supplier invitation/search, quote submission, comparison, and acceptance.

Step 7 – Order engine: implement order creation from accepted quote, status state machine, status history, and gating framework.

Step 8 – DMS + validation engine: implement document upload, storage, versioning, metadata, and rules-based validation results.

Step 9 – Approval workflow: implement approval requests, regulator queues, decisions, and linking to order state transitions.

Step 10 – Payments tracking: implement PaymentRecord, status timeline, evidence attachments, and linking to order.

Step 11 – Shipment tracking: implement Shipment entities, milestones, BL/AWB attachments, and ETA/ETD timeline.

Step 12 – Exceptions/case management: implement case creation, assignment, SLA timers, comments, escalation notifications.

Step 13 – Dashboards & alerts: implement aggregated pipeline dashboards, drill-down, risk thresholds, alert lifecycle, report exports.

Step 14 – Billing: implement fee catalog, fee calculation, invoicing, and reconciliation workflow (Phase 1).

Step 15 – Integrations: implement integration event store, webhooks, data-pack exports, retry logic, and basic connectors.

Step 16 – Hardening: performance tuning, security testing, pen-test remediation, backup/restore tests, DR readiness.

Step 17 – UAT & Pilot: run UAT, pilot with selected importers/suppliers, measure KPIs (error rate, cycle time, exceptions).

Step 18 – Go-live & rollout: staged rollout, training, support model, monitoring, and incident management playbooks.

## 21. Vendor deliverables checklist (mandatory)

Solution architecture (component diagram + deployment topology).

Database schema + ERD + migration plan.

OpenAPI 3.1.x specifications for all services and integration endpoints.

UI/UX designs and implemented portals (Arabic/English).

Rules engine configuration documentation and admin guide.

Integration connector documentation + event retry strategy.

Test plan + test results + load test report.

Security controls documentation + audit log specification.

Operations runbook (monitoring, backups, incident response).

Training materials for users and admins.

## 22. Annexes (recommended attachments)

Annex A: ERD (v1).

Annex B: Sample OpenAPI templates + error standards.

Annex C: Workflow state machine diagrams.

Annex D: Rules matrix sample (documents per category/origin).